#oneTRL Platform   Globalvia headquarters
Contract compliance evidence pack
ACEGA / AP-53
Contract year to date, January to October 2026. Issued 22 October 2026.
Demo data. Illustrative figures for nine concessions, year to date January to October 2026. Changes compare October with September. Trends, forecasts and AI predictions are generated for the demo. Do not use these figures for decisions.
Illustrative contract terms. Obligations, thresholds, deduction rates and clause references are examples, not taken from any concession contract.
Summary
Deductions so far this contract year come to €53k: €44k settled, €5k notified and open to dispute, and €4k provisional. At the rate of the last three months the year ends at €63k. 40% of the annual cap of €135k is used. 4 obligations were below threshold in October, 2 with gaps in the evidence.
By obligation
	Obligation
	Clause
	Threshold
	Measured in October
	Months below
	Deductions

	Lane availability
	Schedule 6, 2.1
	at least 99.0%
	● 98.9%
	10
	€32k

	Incident response
	Schedule 4, 3.2
	at least 85.0%
	● 86.7%
	0
	€0

	Category 1 defects
	Schedule 5, 4.1
	at least 95.0%
	● 93.0%
	10
	€9k

	Category 2 defects
	Schedule 5, 4.2
	at least 90.0%
	● 87.3%
	10
	€7k

	Safety inspections
	Schedule 5, 2.3
	at least 90.0%
	● 91.7%
	0
	€0

	Emergency phones
	Schedule 7, 1.4
	at least 98.0%
	● 96.9%
	10
	€5k

	Traveller information
	Schedule 7, 3.1
	at most 8.0 min
	● 7.0 min
	0
	€0



Lane availability (Schedule 6, 2.1)
Lanes open to traffic for at least 99.0% of scheduled lane-hours each month. Deduction: €1,500 per 0.1 point below 99.0%, scaled for network length. 10 months below threshold, €32k in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	98.5%
	● Missed
	€6k
	Settled

	February
	98.7%
	● Missed
	€3k
	Settled

	March
	98.8%
	● Missed
	€3k
	Settled

	April
	98.6%
	● Missed
	€5k
	Settled

	May
	98.9%
	● Missed
	€2k
	Settled

	June
	98.7%
	● Missed
	€4k
	Settled

	July
	98.7%
	● Missed
	€4k
	Settled

	August
	98.8%
	● Missed
	€3k
	Settled

	September
	98.8%
	● Missed
	€2k
	Notified, open to dispute

	October
	98.9%
	● Missed
	€1k
	Provisional



Incident response (Schedule 4, 3.2)
Patrol on scene within 20 minutes for at least 85% of incidents. Deduction: €600 per point below 85%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	87.0%
	● Met
	€0
	

	February
	87.2%
	● Met
	€0
	

	March
	87.3%
	● Met
	€0
	

	April
	86.4%
	● Met
	€0
	

	May
	88.6%
	● Met
	€0
	

	June
	88.1%
	● Met
	€0
	

	July
	86.5%
	● Met
	€0
	

	August
	88.0%
	● Met
	€0
	

	September
	86.6%
	● Met
	€0
	

	October
	86.7%
	● Met
	€0
	



Category 1 defects (Schedule 5, 4.1)
At least 95% of category 1 defects made safe within 24 hours. Deduction: €750 per point below 95%, scaled for network length. 10 months below threshold, €9k in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	94.3%
	● Missed
	€470
	Settled

	February
	93.4%
	● Missed
	€1k
	Settled

	March
	93.9%
	● Missed
	€707
	Settled

	April
	93.0%
	● Missed
	€1k
	Settled

	May
	94.2%
	● Missed
	€521
	Settled

	June
	92.7%
	● Missed
	€1k
	Settled

	July
	93.9%
	● Missed
	€713
	Settled

	August
	93.1%
	● Missed
	€1k
	Settled

	September
	93.8%
	● Missed
	€783
	Notified, open to dispute

	October
	93.0%
	● Missed
	€1k
	Provisional



Category 2 defects (Schedule 5, 4.2)
At least 90% of category 2 defects repaired within 7 days. Deduction: €400 per point below 90%, scaled for network length. 10 months below threshold, €7k in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	89.1%
	● Missed
	€304
	Settled

	February
	88.8%
	● Missed
	€417
	Settled

	March
	88.8%
	● Missed
	€392
	Settled

	April
	88.7%
	● Missed
	€453
	Settled

	May
	87.6%
	● Missed
	€821
	Settled

	June
	87.4%
	● Missed
	€871
	Settled

	July
	87.6%
	● Missed
	€815
	Settled

	August
	87.4%
	● Missed
	€862
	Settled

	September
	86.4%
	● Missed
	€1k
	Notified, open to dispute

	October
	87.3%
	● Missed
	€910
	Provisional



Safety inspections (Schedule 5, 2.3)
At least 90% of scheduled safety inspections completed on time. Deduction: €250 per point below 90%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	92.9%
	● Met
	€0
	

	February
	91.6%
	● Met
	€0
	

	March
	91.6%
	● Met
	€0
	

	April
	92.8%
	● Met
	€0
	

	May
	92.1%
	● Met
	€0
	

	June
	91.7%
	● Met
	€0
	

	July
	91.4%
	● Met
	€0
	

	August
	90.7%
	● Met
	€0
	

	September
	91.9%
	● Met
	€0
	

	October
	91.7%
	● Met
	€0
	



Emergency phones (Schedule 7, 1.4)
SOS points working at least 98% of the time. Deduction: €500 per point below 98%, scaled for network length. 10 months below threshold, €5k in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	96.7%
	● Missed
	€535
	Settled

	February
	96.6%
	● Missed
	€571
	Settled

	March
	97.1%
	● Missed
	€367
	Settled

	April
	96.6%
	● Missed
	€601
	Settled

	May
	96.6%
	● Missed
	€602
	Settled

	June
	97.1%
	● Missed
	€370
	Settled

	July
	96.6%
	● Missed
	€574
	Settled

	August
	96.7%
	● Missed
	€538
	Settled

	September
	96.6%
	● Missed
	€590
	Notified, open to dispute

	October
	96.9%
	● Missed
	€482
	Provisional



Traveller information (Schedule 7, 3.1)
Closures shown on message signs within 8 minutes (monthly median). Deduction: €400 per minute over 8 minutes, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	6.0 min
	● Met
	€0
	

	February
	5.5 min
	● Met
	€0
	

	March
	6.1 min
	● Met
	€0
	

	April
	6.7 min
	● Met
	€0
	

	May
	6.3 min
	● Met
	€0
	

	June
	6.2 min
	● Met
	€0
	

	July
	6.8 min
	● Met
	€0
	

	August
	6.8 min
	● Met
	€0
	

	September
	6.6 min
	● Met
	€0
	

	October
	7.0 min
	● Met
	€0
	



Evidence for October
1. Category 1 defects: 1 record missing (at least 95.0% required). Collect before the deduction is notified.
1. Category 2 defects: 1 record missing (at least 90.0% required). Collect before the deduction is notified.
How deductions are calculated
1. Each obligation is assessed monthly against its threshold. A month below threshold costs the rate for each point (or minute) of shortfall.
1. Rates are for a concession of average network length and scale with each concession’s length.
1. Deductions stop once a concession reaches its annual cap. Amounts above the cap are recorded but not charged.
1. September’s deductions have been notified and can be disputed; October’s are provisional until assessment.
1. Concessions covered: ACEGA / AP-53.
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