#oneTRL Platform   Globalvia headquarters
Contract compliance evidence pack
Costa Arauco
Contract year to date, January to October 2026. Issued 22 October 2026.
Demo data. Illustrative figures for nine concessions, year to date January to October 2026. Changes compare October with September. Trends, forecasts and AI predictions are generated for the demo. Do not use these figures for decisions.
Illustrative contract terms. Obligations, thresholds, deduction rates and clause references are examples, not taken from any concession contract.
Summary
Deductions so far this contract year come to €56k: €46k settled, €5k notified and open to dispute, and €5k provisional. At the rate of the last three months the year ends at €66k. 27% of the annual cap of €210k is used. 3 obligations were below threshold in October, 2 with gaps in the evidence.
By obligation
	Obligation
	Clause
	Threshold
	Measured in October
	Months below
	Deductions

	Lane availability
	Schedule 6, 2.1
	at least 99.0%
	● 99.3%
	0
	€0

	Incident response
	Schedule 4, 3.2
	at least 85.0%
	● 85.9%
	0
	€0

	Category 1 defects
	Schedule 5, 4.1
	at least 95.0%
	● 92.6%
	10
	€31k

	Category 2 defects
	Schedule 5, 4.2
	at least 90.0%
	● 86.6%
	10
	€17k

	Safety inspections
	Schedule 5, 2.3
	at least 90.0%
	● 91.2%
	2
	€166

	Emergency phones
	Schedule 7, 1.4
	at least 98.0%
	● 96.7%
	10
	€7k

	Traveller information
	Schedule 7, 3.1
	at most 8.0 min
	● 7.2 min
	0
	€0



Lane availability (Schedule 6, 2.1)
Lanes open to traffic for at least 99.0% of scheduled lane-hours each month. Deduction: €1,500 per 0.1 point below 99.0%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	99.3%
	● Met
	€0
	

	February
	99.0%
	● Met
	€0
	

	March
	99.0%
	● Met
	€0
	

	April
	99.3%
	● Met
	€0
	

	May
	99.2%
	● Met
	€0
	

	June
	99.1%
	● Met
	€0
	

	July
	99.4%
	● Met
	€0
	

	August
	99.3%
	● Met
	€0
	

	September
	99.4%
	● Met
	€0
	

	October
	99.3%
	● Met
	€0
	



Incident response (Schedule 4, 3.2)
Patrol on scene within 20 minutes for at least 85% of incidents. Deduction: €600 per point below 85%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	87.9%
	● Met
	€0
	

	February
	86.4%
	● Met
	€0
	

	March
	87.5%
	● Met
	€0
	

	April
	86.2%
	● Met
	€0
	

	May
	87.0%
	● Met
	€0
	

	June
	87.5%
	● Met
	€0
	

	July
	87.4%
	● Met
	€0
	

	August
	86.5%
	● Met
	€0
	

	September
	87.0%
	● Met
	€0
	

	October
	85.9%
	● Met
	€0
	



Category 1 defects (Schedule 5, 4.1)
At least 95% of category 1 defects made safe within 24 hours. Deduction: €750 per point below 95%, scaled for network length. 10 months below threshold, €31k in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	90.3%
	● Missed
	€5k
	Settled

	February
	92.0%
	● Missed
	€3k
	Settled

	March
	92.4%
	● Missed
	€3k
	Settled

	April
	91.0%
	● Missed
	€4k
	Settled

	May
	91.4%
	● Missed
	€3k
	Settled

	June
	91.3%
	● Missed
	€4k
	Settled

	July
	92.2%
	● Missed
	€3k
	Settled

	August
	91.6%
	● Missed
	€3k
	Settled

	September
	93.2%
	● Missed
	€2k
	Notified, open to dispute

	October
	92.6%
	● Missed
	€2k
	Provisional



Category 2 defects (Schedule 5, 4.2)
At least 90% of category 2 defects repaired within 7 days. Deduction: €400 per point below 90%, scaled for network length. 10 months below threshold, €17k in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	86.5%
	● Missed
	€2k
	Settled

	February
	86.4%
	● Missed
	€2k
	Settled

	March
	86.5%
	● Missed
	€2k
	Settled

	April
	88.5%
	● Missed
	€791
	Settled

	May
	86.6%
	● Missed
	€2k
	Settled

	June
	87.7%
	● Missed
	€1k
	Settled

	July
	85.9%
	● Missed
	€2k
	Settled

	August
	88.0%
	● Missed
	€1k
	Settled

	September
	85.6%
	● Missed
	€2k
	Notified, open to dispute

	October
	86.6%
	● Missed
	€2k
	Provisional



Safety inspections (Schedule 5, 2.3)
At least 90% of scheduled safety inspections completed on time. Deduction: €250 per point below 90%, scaled for network length. 2 months below threshold, €166 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	90.9%
	● Met
	€0
	

	February
	91.2%
	● Met
	€0
	

	March
	89.5%
	● Missed
	€157
	Settled

	April
	90.0%
	● Missed
	€9
	Settled

	May
	91.7%
	● Met
	€0
	

	June
	91.4%
	● Met
	€0
	

	July
	90.6%
	● Met
	€0
	

	August
	91.0%
	● Met
	€0
	

	September
	91.8%
	● Met
	€0
	

	October
	91.2%
	● Met
	€0
	



Emergency phones (Schedule 7, 1.4)
SOS points working at least 98% of the time. Deduction: €500 per point below 98%, scaled for network length. 10 months below threshold, €7k in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	96.6%
	● Missed
	€943
	Settled

	February
	97.2%
	● Missed
	€505
	Settled

	March
	97.1%
	● Missed
	€619
	Settled

	April
	96.6%
	● Missed
	€932
	Settled

	May
	97.1%
	● Missed
	€565
	Settled

	June
	96.9%
	● Missed
	€738
	Settled

	July
	97.1%
	● Missed
	€570
	Settled

	August
	96.9%
	● Missed
	€754
	Settled

	September
	96.6%
	● Missed
	€930
	Notified, open to dispute

	October
	96.7%
	● Missed
	€872
	Provisional



Traveller information (Schedule 7, 3.1)
Closures shown on message signs within 8 minutes (monthly median). Deduction: €400 per minute over 8 minutes, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	7.1 min
	● Met
	€0
	

	February
	7.3 min
	● Met
	€0
	

	March
	7.0 min
	● Met
	€0
	

	April
	7.1 min
	● Met
	€0
	

	May
	7.4 min
	● Met
	€0
	

	June
	7.4 min
	● Met
	€0
	

	July
	6.9 min
	● Met
	€0
	

	August
	6.9 min
	● Met
	€0
	

	September
	7.0 min
	● Met
	€0
	

	October
	7.2 min
	● Met
	€0
	



Evidence for October
1. Category 1 defects: 2 records missing (at least 95.0% required). Collect before the deduction is notified.
1. Emergency phones: 4 records missing (at least 98.0% required). Collect before the deduction is notified.
How deductions are calculated
1. Each obligation is assessed monthly against its threshold. A month below threshold costs the rate for each point (or minute) of shortfall.
1. Rates are for a concession of average network length and scale with each concession’s length.
1. Deductions stop once a concession reaches its annual cap. Amounts above the cap are recorded but not charged.
1. September’s deductions have been notified and can be disputed; October’s are provisional until assessment.
1. Concessions covered: Costa Arauco.
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