#oneTRL Platform   Globalvia headquarters
Contract compliance evidence pack
Concesiones de Madrid
Contract year to date, January to October 2026. Issued 22 October 2026.
Demo data. Illustrative figures for nine concessions, year to date January to October 2026. Changes compare October with September. Trends, forecasts and AI predictions are generated for the demo. Do not use these figures for decisions.
Illustrative contract terms. Obligations, thresholds, deduction rates and clause references are examples, not taken from any concession contract.
Summary
Deductions so far this contract year come to €8k: €7k settled, €379 notified and open to dispute, and €930 provisional. At the rate of the last three months the year ends at €10k. 25% of the annual cap of €33k is used. 1 obligation was below threshold in October, 1 with gaps in the evidence.
By obligation
	Obligation
	Clause
	Threshold
	Measured in October
	Months below
	Deductions

	Lane availability
	Schedule 6, 2.1
	at least 99.0%
	● 98.7%
	10
	€8k

	Incident response
	Schedule 4, 3.2
	at least 85.0%
	● 93.6%
	0
	€0

	Category 1 defects
	Schedule 5, 4.1
	at least 95.0%
	● 96.6%
	0
	€0

	Category 2 defects
	Schedule 5, 4.2
	at least 90.0%
	● 93.9%
	0
	€0

	Safety inspections
	Schedule 5, 2.3
	at least 90.0%
	● 96.0%
	0
	€0

	Emergency phones
	Schedule 7, 1.4
	at least 98.0%
	● 98.5%
	0
	€0

	Traveller information
	Schedule 7, 3.1
	at most 8.0 min
	● 5.2 min
	0
	€0



Lane availability (Schedule 6, 2.1)
Lanes open to traffic for at least 99.0% of scheduled lane-hours each month. Deduction: €1,500 per 0.1 point below 99.0%, scaled for network length. 10 months below threshold, €8k in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	98.7%
	● Missed
	€984
	Settled

	February
	98.6%
	● Missed
	€1k
	Settled

	March
	98.9%
	● Missed
	€292
	Settled

	April
	98.7%
	● Missed
	€899
	Settled

	May
	98.8%
	● Missed
	€685
	Settled

	June
	98.9%
	● Missed
	€465
	Settled

	July
	98.7%
	● Missed
	€1k
	Settled

	August
	98.6%
	● Missed
	€1k
	Settled

	September
	98.9%
	● Missed
	€379
	Notified, open to dispute

	October
	98.7%
	● Missed
	€930
	Provisional



Incident response (Schedule 4, 3.2)
Patrol on scene within 20 minutes for at least 85% of incidents. Deduction: €600 per point below 85%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	97.3%
	● Met
	€0
	

	February
	95.0%
	● Met
	€0
	

	March
	96.8%
	● Met
	€0
	

	April
	95.6%
	● Met
	€0
	

	May
	94.3%
	● Met
	€0
	

	June
	95.6%
	● Met
	€0
	

	July
	94.9%
	● Met
	€0
	

	August
	95.0%
	● Met
	€0
	

	September
	93.7%
	● Met
	€0
	

	October
	93.6%
	● Met
	€0
	



Category 1 defects (Schedule 5, 4.1)
At least 95% of category 1 defects made safe within 24 hours. Deduction: €750 per point below 95%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	98.0%
	● Met
	€0
	

	February
	98.9%
	● Met
	€0
	

	March
	98.4%
	● Met
	€0
	

	April
	98.6%
	● Met
	€0
	

	May
	97.3%
	● Met
	€0
	

	June
	96.6%
	● Met
	€0
	

	July
	96.5%
	● Met
	€0
	

	August
	96.9%
	● Met
	€0
	

	September
	97.7%
	● Met
	€0
	

	October
	96.6%
	● Met
	€0
	



Category 2 defects (Schedule 5, 4.2)
At least 90% of category 2 defects repaired within 7 days. Deduction: €400 per point below 90%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	93.1%
	● Met
	€0
	

	February
	93.3%
	● Met
	€0
	

	March
	93.3%
	● Met
	€0
	

	April
	92.7%
	● Met
	€0
	

	May
	93.6%
	● Met
	€0
	

	June
	93.2%
	● Met
	€0
	

	July
	93.5%
	● Met
	€0
	

	August
	94.1%
	● Met
	€0
	

	September
	94.7%
	● Met
	€0
	

	October
	93.9%
	● Met
	€0
	



Safety inspections (Schedule 5, 2.3)
At least 90% of scheduled safety inspections completed on time. Deduction: €250 per point below 90%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	95.1%
	● Met
	€0
	

	February
	95.7%
	● Met
	€0
	

	March
	95.5%
	● Met
	€0
	

	April
	96.3%
	● Met
	€0
	

	May
	95.1%
	● Met
	€0
	

	June
	96.1%
	● Met
	€0
	

	July
	96.2%
	● Met
	€0
	

	August
	97.2%
	● Met
	€0
	

	September
	95.8%
	● Met
	€0
	

	October
	96.0%
	● Met
	€0
	



Emergency phones (Schedule 7, 1.4)
SOS points working at least 98% of the time. Deduction: €500 per point below 98%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	98.8%
	● Met
	€0
	

	February
	98.7%
	● Met
	€0
	

	March
	99.0%
	● Met
	€0
	

	April
	98.5%
	● Met
	€0
	

	May
	98.7%
	● Met
	€0
	

	June
	99.1%
	● Met
	€0
	

	July
	98.8%
	● Met
	€0
	

	August
	98.4%
	● Met
	€0
	

	September
	98.2%
	● Met
	€0
	

	October
	98.5%
	● Met
	€0
	



Traveller information (Schedule 7, 3.1)
Closures shown on message signs within 8 minutes (monthly median). Deduction: €400 per minute over 8 minutes, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	4.2 min
	● Met
	€0
	

	February
	4.7 min
	● Met
	€0
	

	March
	4.1 min
	● Met
	€0
	

	April
	4.5 min
	● Met
	€0
	

	May
	4.4 min
	● Met
	€0
	

	June
	4.3 min
	● Met
	€0
	

	July
	5.3 min
	● Met
	€0
	

	August
	4.4 min
	● Met
	€0
	

	September
	4.9 min
	● Met
	€0
	

	October
	5.2 min
	● Met
	€0
	



Evidence for October
1. Lane availability: 6 records missing (at least 99.0% required). Collect before the deduction is notified.
How deductions are calculated
1. Each obligation is assessed monthly against its threshold. A month below threshold costs the rate for each point (or minute) of shortfall.
1. Rates are for a concession of average network length and scale with each concession’s length.
1. Deductions stop once a concession reaches its annual cap. Amounts above the cap are recorded but not charged.
1. September’s deductions have been notified and can be disputed; October’s are provisional until assessment.
1. Concessions covered: Concesiones de Madrid.
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