#oneTRL Platform   Globalvia headquarters
Contract compliance evidence pack
Ruta Portuaria
Contract year to date, January to October 2026. Issued 22 October 2026.
Demo data. Illustrative figures for nine concessions, year to date January to October 2026. Changes compare October with September. Trends, forecasts and AI predictions are generated for the demo. Do not use these figures for decisions.
Illustrative contract terms. Obligations, thresholds, deduction rates and clause references are examples, not taken from any concession contract.
Summary
Deductions so far this contract year come to €3k: €3k settled, €371 notified and open to dispute, and €413 provisional. At the rate of the last three months the year ends at €4k. 28% of the annual cap of €12k is used. 4 obligations were below threshold in October, 3 with gaps in the evidence.
By obligation
	Obligation
	Clause
	Threshold
	Measured in October
	Months below
	Deductions

	Lane availability
	Schedule 6, 2.1
	at least 99.0%
	● 99.5%
	0
	€0

	Incident response
	Schedule 4, 3.2
	at least 85.0%
	● 84.4%
	7
	€418

	Category 1 defects
	Schedule 5, 4.1
	at least 95.0%
	● 91.8%
	10
	€1k

	Category 2 defects
	Schedule 5, 4.2
	at least 90.0%
	● 85.1%
	10
	€938

	Safety inspections
	Schedule 5, 2.3
	at least 90.0%
	● 90.2%
	0
	€0

	Emergency phones
	Schedule 7, 1.4
	at least 98.0%
	● 96.3%
	10
	€516

	Traveller information
	Schedule 7, 3.1
	at most 8.0 min
	● 7.6 min
	0
	€0



Lane availability (Schedule 6, 2.1)
Lanes open to traffic for at least 99.0% of scheduled lane-hours each month. Deduction: €1,500 per 0.1 point below 99.0%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	99.1%
	● Met
	€0
	

	February
	99.3%
	● Met
	€0
	

	March
	99.2%
	● Met
	€0
	

	April
	99.2%
	● Met
	€0
	

	May
	99.5%
	● Met
	€0
	

	June
	99.4%
	● Met
	€0
	

	July
	99.5%
	● Met
	€0
	

	August
	99.4%
	● Met
	€0
	

	September
	99.4%
	● Met
	€0
	

	October
	99.5%
	● Met
	€0
	



Incident response (Schedule 4, 3.2)
Patrol on scene within 20 minutes for at least 85% of incidents. Deduction: €600 per point below 85%, scaled for network length. 7 months below threshold, €418 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	83.0%
	● Missed
	€89
	Settled

	February
	84.3%
	● Missed
	€33
	Settled

	March
	85.2%
	● Met
	€0
	

	April
	83.1%
	● Missed
	€86
	Settled

	May
	85.4%
	● Met
	€0
	

	June
	84.6%
	● Missed
	€19
	Settled

	July
	83.0%
	● Missed
	€87
	Settled

	August
	83.3%
	● Missed
	€77
	Settled

	September
	85.2%
	● Met
	€0
	

	October
	84.4%
	● Missed
	€27
	Provisional



Category 1 defects (Schedule 5, 4.1)
At least 95% of category 1 defects made safe within 24 hours. Deduction: €750 per point below 95%, scaled for network length. 10 months below threshold, €1k in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	94.1%
	● Missed
	€48
	Settled

	February
	93.1%
	● Missed
	€103
	Settled

	March
	93.0%
	● Missed
	€111
	Settled

	April
	91.9%
	● Missed
	€173
	Settled

	May
	92.0%
	● Missed
	€167
	Settled

	June
	91.6%
	● Missed
	€189
	Settled

	July
	92.9%
	● Missed
	€116
	Settled

	August
	92.2%
	● Missed
	€155
	Settled

	September
	91.7%
	● Missed
	€180
	Notified, open to dispute

	October
	91.8%
	● Missed
	€179
	Provisional



Category 2 defects (Schedule 5, 4.2)
At least 90% of category 2 defects repaired within 7 days. Deduction: €400 per point below 90%, scaled for network length. 10 months below threshold, €938 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	87.7%
	● Missed
	€69
	Settled

	February
	87.8%
	● Missed
	€65
	Settled

	March
	87.7%
	● Missed
	€68
	Settled

	April
	87.9%
	● Missed
	€61
	Settled

	May
	86.6%
	● Missed
	€100
	Settled

	June
	86.8%
	● Missed
	€94
	Settled

	July
	86.7%
	● Missed
	€99
	Settled

	August
	86.7%
	● Missed
	€96
	Settled

	September
	85.2%
	● Missed
	€141
	Notified, open to dispute

	October
	85.1%
	● Missed
	€145
	Provisional



Safety inspections (Schedule 5, 2.3)
At least 90% of scheduled safety inspections completed on time. Deduction: €250 per point below 90%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	92.6%
	● Met
	€0
	

	February
	92.7%
	● Met
	€0
	

	March
	92.2%
	● Met
	€0
	

	April
	91.7%
	● Met
	€0
	

	May
	92.2%
	● Met
	€0
	

	June
	91.8%
	● Met
	€0
	

	July
	91.3%
	● Met
	€0
	

	August
	91.7%
	● Met
	€0
	

	September
	91.2%
	● Met
	€0
	

	October
	90.2%
	● Met
	€0
	



Emergency phones (Schedule 7, 1.4)
SOS points working at least 98% of the time. Deduction: €500 per point below 98%, scaled for network length. 10 months below threshold, €516 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	96.8%
	● Missed
	€44
	Settled

	February
	96.7%
	● Missed
	€49
	Settled

	March
	96.4%
	● Missed
	€59
	Settled

	April
	97.1%
	● Missed
	€35
	Settled

	May
	96.5%
	● Missed
	€55
	Settled

	June
	96.6%
	● Missed
	€50
	Settled

	July
	96.1%
	● Missed
	€69
	Settled

	August
	96.8%
	● Missed
	€43
	Settled

	September
	96.7%
	● Missed
	€50
	Notified, open to dispute

	October
	96.3%
	● Missed
	€62
	Provisional



Traveller information (Schedule 7, 3.1)
Closures shown on message signs within 8 minutes (monthly median). Deduction: €400 per minute over 8 minutes, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	7.2 min
	● Met
	€0
	

	February
	6.6 min
	● Met
	€0
	

	March
	7.0 min
	● Met
	€0
	

	April
	6.6 min
	● Met
	€0
	

	May
	6.9 min
	● Met
	€0
	

	June
	7.0 min
	● Met
	€0
	

	July
	7.3 min
	● Met
	€0
	

	August
	7.0 min
	● Met
	€0
	

	September
	7.6 min
	● Met
	€0
	

	October
	7.6 min
	● Met
	€0
	



Evidence for October
1. Incident response: 4 records missing (at least 85.0% required). Collect before the deduction is notified.
1. Category 1 defects: 1 record missing (at least 95.0% required). Collect before the deduction is notified.
1. Category 2 defects: 5 records missing (at least 90.0% required). Collect before the deduction is notified.
How deductions are calculated
1. Each obligation is assessed monthly against its threshold. A month below threshold costs the rate for each point (or minute) of shortfall.
1. Rates are for a concession of average network length and scale with each concession’s length.
1. Deductions stop once a concession reaches its annual cap. Amounts above the cap are recorded but not charged.
1. September’s deductions have been notified and can be disputed; October’s are provisional until assessment.
1. Concessions covered: Ruta Portuaria.
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