#oneTRL Platform   Globalvia headquarters
Contract compliance evidence pack
Transmontana
Contract year to date, January to October 2026. Issued 22 October 2026.
Demo data. Illustrative figures for nine concessions, year to date January to October 2026. Changes compare October with September. Trends, forecasts and AI predictions are generated for the demo. Do not use these figures for decisions.
Illustrative contract terms. Obligations, thresholds, deduction rates and clause references are examples, not taken from any concession contract.
Summary
Deductions so far this contract year come to €1k: €921 settled, €402 notified and open to dispute, and €54 provisional. At the rate of the last three months the year ends at €2k. 0% of the annual cap of €319k is used. 1 obligation was below threshold in October, 0 with gaps in the evidence.
By obligation
	Obligation
	Clause
	Threshold
	Measured in October
	Months below
	Deductions

	Lane availability
	Schedule 6, 2.1
	at least 99.0%
	● 99.4%
	0
	€0

	Incident response
	Schedule 4, 3.2
	at least 85.0%
	● 91.3%
	0
	€0

	Category 1 defects
	Schedule 5, 4.1
	at least 95.0%
	● 95.4%
	0
	€0

	Category 2 defects
	Schedule 5, 4.2
	at least 90.0%
	● 91.7%
	1
	€71

	Safety inspections
	Schedule 5, 2.3
	at least 90.0%
	● 94.5%
	0
	€0

	Emergency phones
	Schedule 7, 1.4
	at least 98.0%
	● 97.9%
	6
	€1k

	Traveller information
	Schedule 7, 3.1
	at most 8.0 min
	● 5.8 min
	0
	€0



Lane availability (Schedule 6, 2.1)
Lanes open to traffic for at least 99.0% of scheduled lane-hours each month. Deduction: €1,500 per 0.1 point below 99.0%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	99.4%
	● Met
	€0
	

	February
	99.5%
	● Met
	€0
	

	March
	99.4%
	● Met
	€0
	

	April
	99.4%
	● Met
	€0
	

	May
	99.5%
	● Met
	€0
	

	June
	99.4%
	● Met
	€0
	

	July
	99.4%
	● Met
	€0
	

	August
	99.4%
	● Met
	€0
	

	September
	99.6%
	● Met
	€0
	

	October
	99.4%
	● Met
	€0
	



Incident response (Schedule 4, 3.2)
Patrol on scene within 20 minutes for at least 85% of incidents. Deduction: €600 per point below 85%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	91.1%
	● Met
	€0
	

	February
	90.7%
	● Met
	€0
	

	March
	89.3%
	● Met
	€0
	

	April
	91.1%
	● Met
	€0
	

	May
	90.3%
	● Met
	€0
	

	June
	91.1%
	● Met
	€0
	

	July
	90.3%
	● Met
	€0
	

	August
	92.2%
	● Met
	€0
	

	September
	91.0%
	● Met
	€0
	

	October
	91.3%
	● Met
	€0
	



Category 1 defects (Schedule 5, 4.1)
At least 95% of category 1 defects made safe within 24 hours. Deduction: €750 per point below 95%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	95.0%
	● Met
	€0
	

	February
	96.8%
	● Met
	€0
	

	March
	96.1%
	● Met
	€0
	

	April
	96.7%
	● Met
	€0
	

	May
	95.9%
	● Met
	€0
	

	June
	95.5%
	● Met
	€0
	

	July
	95.1%
	● Met
	€0
	

	August
	96.1%
	● Met
	€0
	

	September
	96.3%
	● Met
	€0
	

	October
	95.4%
	● Met
	€0
	



Category 2 defects (Schedule 5, 4.2)
At least 90% of category 2 defects repaired within 7 days. Deduction: €400 per point below 90%, scaled for network length. 1 month below threshold, €71 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	89.9%
	● Missed
	€71
	Settled

	February
	90.9%
	● Met
	€0
	

	March
	90.4%
	● Met
	€0
	

	April
	90.5%
	● Met
	€0
	

	May
	91.1%
	● Met
	€0
	

	June
	92.1%
	● Met
	€0
	

	July
	90.6%
	● Met
	€0
	

	August
	91.5%
	● Met
	€0
	

	September
	92.2%
	● Met
	€0
	

	October
	91.7%
	● Met
	€0
	



Safety inspections (Schedule 5, 2.3)
At least 90% of scheduled safety inspections completed on time. Deduction: €250 per point below 90%, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	93.7%
	● Met
	€0
	

	February
	93.0%
	● Met
	€0
	

	March
	94.6%
	● Met
	€0
	

	April
	93.4%
	● Met
	€0
	

	May
	94.6%
	● Met
	€0
	

	June
	93.5%
	● Met
	€0
	

	July
	95.2%
	● Met
	€0
	

	August
	94.9%
	● Met
	€0
	

	September
	95.2%
	● Met
	€0
	

	October
	94.5%
	● Met
	€0
	



Emergency phones (Schedule 7, 1.4)
SOS points working at least 98% of the time. Deduction: €500 per point below 98%, scaled for network length. 6 months below threshold, €1k in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	97.8%
	● Missed
	€241
	Settled

	February
	98.1%
	● Met
	€0
	

	March
	98.0%
	● Met
	€0
	

	April
	97.6%
	● Missed
	€382
	Settled

	May
	97.8%
	● Missed
	€196
	Settled

	June
	98.0%
	● Missed
	€31
	Settled

	July
	98.3%
	● Met
	€0
	

	August
	98.1%
	● Met
	€0
	

	September
	97.6%
	● Missed
	€402
	Notified, open to dispute

	October
	97.9%
	● Missed
	€54
	Provisional



Traveller information (Schedule 7, 3.1)
Closures shown on message signs within 8 minutes (monthly median). Deduction: €400 per minute over 8 minutes, scaled for network length. 0 months below threshold, €0 in total.
	Month
	Measured
	Result
	Deduction
	Settlement

	January
	6.7 min
	● Met
	€0
	

	February
	5.9 min
	● Met
	€0
	

	March
	6.9 min
	● Met
	€0
	

	April
	6.4 min
	● Met
	€0
	

	May
	6.0 min
	● Met
	€0
	

	June
	6.1 min
	● Met
	€0
	

	July
	5.8 min
	● Met
	€0
	

	August
	5.4 min
	● Met
	€0
	

	September
	5.4 min
	● Met
	€0
	

	October
	5.8 min
	● Met
	€0
	



Evidence for October
Evidence is complete for every obligation in October.
How deductions are calculated
1. Each obligation is assessed monthly against its threshold. A month below threshold costs the rate for each point (or minute) of shortfall.
1. Rates are for a concession of average network length and scale with each concession’s length.
1. Deductions stop once a concession reaches its annual cap. Amounts above the cap are recorded but not charged.
1. September’s deductions have been notified and can be disputed; October’s are provisional until assessment.
1. Concessions covered: Transmontana.
Contract compliance evidence pack, Transmontana. Demo data.   Page 
